# ILL Malicious Traffic Detection

# Architecture & Implementation Plan

Standalone telecom/NSP solution — independent of the ComplAI GRC platform. Deployed at the service provider edge (e.g. Bharti Airtel, Vodafone Idea) to protect Internet Leased Line (ILL) enterprise circuits.

# 1. Problem Statement

When traffic flows over an ILL circuit, the NSP must determine whether the source IP or destination URL/domain is malicious. If the IP or URL appears on a threat intel blacklist, traffic is blocked; otherwise it is allowed.

# 2. Context & Assumptions

| Term | Meaning |
| --- | --- |
| ILL | Internet Leased Line — dedicated business internet sold to enterprises |
| NSP | Network Service Provider (Airtel, Vodafone, Jio, etc.) |
| Deployment point | Provider edge — PE router, BNG/BRAS, or security appliance at POP |
| Decision rule | Blacklisted → block; not blacklisted → allow |

Recommended deployment model: Hybrid — local IOC cache at NSP edge for low latency, with Open API Gateway + REST API for cache misses and periodic feed sync from cloud-hosted threat intel DB.

Inspection method (confirmed): Hybrid DPI + DNS

- DPI — extracts destination IP, HTTP Host, and TLS SNI from ILL flows at PE/BNG

- DNS — inspects DNS queries/responses for domain IOC matching

- Proxy (optional) — full URL path visibility for premium enterprise tiers

# 3. High-Level Architecture

Enterprise CPE → PE/BNG → Traffic Inspection Engine (TIE) → Policy Enforcement Point (PEP)

On cache miss: PEP → Open API Gateway → Threat Lookup REST API → Threat Intel DB (public cloud)

Components at NSP edge: PE Router/BNG, TIE, Local IOC Cache, PEP, Open API Gateway, REST API

Components in public cloud (ap-south-1): Threat Intel DB, Feed Ingestion Pipeline, Admin/SOC Portal

External inputs: Commercial TI feeds, open-source feeds (AbuseIPDB, AlienVault OTX), NSP-internal SOC IOCs

# 4. NSP Deployment Topology

| Layer | Components | Location |
| --- | --- | --- |
| Edge | PE router, security appliance, IOC cache | Each major POP serving ILL customers |
| DMZ | Open API Gateway, REST API pods | NSP private cloud / co-located DC |
| Cloud | Threat Intel DB, feed ETL | AWS/Azure/GCP — ap-south-1 for India |
| Connectivity | IPSec/MPLS VPN or cloud private link | NSP DC ↔ public cloud |

# 5. Runtime Traffic Flow

- 1. ILL traffic arrives at NSP edge (PE router)

- 2. TIE mirrors or inline-inspects flow; extracts src_ip, dest_ip, url/domain

- 3. PEP queries local IOC cache

- 4a. Cache hit — blacklisted → DROP/REJECT + SOC alert

- 4b. Cache hit — known clean → ALLOW forward

- 4c. Cache miss → PEP calls Open API Gateway (auth, rate limit, audit)

- 5. REST API queries Threat Intel DB; returns malicious or clean verdict

- 6. PEP caches result with TTL; enforces allow or block on PE router

# 6. Decision Logic

| Condition | Action |
| --- | --- |
| IP or URL in blacklist | BLOCK — log + alert SOC |
| Not in blacklist | ALLOW |
| API timeout + fail_open circuit | ALLOW (business continuity) |
| API timeout + fail_closed circuit | BLOCK |

# 7. Component Responsibilities

## 7.1 Traffic Inspection Engine (TIE)

- Sits on ILL path at provider POP where leased line terminates

- Extracts source IP, destination IP, URL/hostname via DPI, DNS, or proxy

- Hands IOC candidates to Policy Enforcement Point

## 7.2 Policy Enforcement Point (PEP)

- Core rule: allow if not blacklisted; block if blacklisted

- Queries local cache first; falls back to API on miss

- Enforces permit, drop, sinkhole, or quarantine VLAN

- Logs every decision for SOC and regulatory audit

## 7.3 Local IOC Cache

- Redis or in-memory store with Bloom filter for fast negative lookups

- Populated by periodic sync (every 5–15 min) and on-demand API responses

- TTL-based expiry; target < 5 ms on cache hit

## 7.4 Open API Gateway (NSP DMZ)

- Kong, Apigee, WSO2, or KrakenD

- mTLS or OAuth2 client credentials for NSP internal callers only

- Rate limiting, request validation, audit logging

- Routes: /v1/threat-check, /v1/bulk-check, /v1/feeds/sync, /v1/ill/inspect

## 7.5 Threat Lookup REST API

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /v1/threat-check?ip=&url=&domain= | Single IOC lookup |
| POST | /v1/bulk-check | Batch lookup (up to 100 items) |
| GET | /v1/feeds/sync?since= | Delta sync for edge cache |
| POST | /v1/ill/inspect | TIE + PEP inline decision |
| GET | /v1/ill/pilot/status | Pilot metrics and health |

Example response fields: ip, url, status (malicious|clean|unknown), blacklisted, category, confidence, source_feed, checked_at

## 7.6 Threat Intel DB (Public Cloud)

- PostgreSQL in ap-south-1 (India data residency)

- Normalized IOCs: malicious IPs, URLs, domains, hashes

- Indexed on ip, url_hash, domain

- Fed by commercial TI, open feeds, and NSP-internal SOC findings

- Supports versioning and since cursor for delta sync to edge

# 8. Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| Lookup latency (cache hit) | < 5 ms |
| Lookup latency (cache miss → API) | < 50 ms |
| Availability | 99.95% (active-active gateway + API) |
| Throughput | Scale per POP by ILL subscriber count |
| Fail mode | Configurable — default fail-open; fail-closed for strict tiers |
| Data residency | India region; logs per TRAI / CERT-In guidelines |
| Audit | Circuit ID, src/dest, verdict, timestamp |

# 9. Security Controls

- mTLS between NSP edge → API Gateway → REST API

- No direct public exposure of Threat Intel DB

- API Gateway as single controlled entry point

- RBAC for feed management and manual IOC add/remove

- Encryption at rest (DB) and in transit (TLS 1.3)

- DPDP Act compliance for metadata tied to enterprise customer circuits

# 10. Implementation Plan

## Phase 1 — Foundation (Weeks 1–4)

- Stand up Threat Intel DB on public cloud with feed ingestion pipeline

- Build REST API with /threat-check, /bulk-check, /feeds/sync endpoints

- Deploy Open API Gateway with auth and rate limiting

- Seed sample IOCs for testing

Exit criteria: API returns correct allow/block verdicts for known test IOCs via gateway.

## Phase 2 — NSP Edge Integration (Weeks 5–8)

- Deploy local IOC cache and sync job at one pilot POP

- Integrate Traffic Inspection Engine with PEP on ILL handoff

- Connect edge to API Gateway over NSP DMZ (HTTPS mTLS)

- Implement /v1/ill/inspect for end-to-end inline decisions

Exit criteria: Simulated ILL traffic blocked/allowed at pilot POP with < 50 ms API miss latency.

## Phase 3 — Pilot & Scale (Weeks 9–12)

- Pilot with selected enterprise ILL customers at one metro POP

- Tune fail-open/fail-closed policy per customer SLA

- Integrate block events with NSP SOC SIEM (Splunk, QRadar, Chronicle)

- Roll out to additional POPs; add SOC dashboards and alerting

Example pilot circuits:

| Circuit ID | NSP | POP | Fail Mode |
| --- | --- | --- | --- |
| ILL-AIRTEL-DEL-001 | Airtel | DEL-POP-01 | fail_open |
| ILL-AIRTEL-MUM-002 | Airtel | MUM-POP-03 | fail_open |
| ILL-VODAFONE-BLR-003 | Vodafone | BLR-POP-02 | fail_closed |

Exit criteria: Pilot customers live; SOC receiving alerts; SLA met for latency and availability.

## Phase 4 — Operations (Ongoing)

- Automated feed updates, IOC expiry, false-positive review workflow

- Integration with NSP SOC SIEM

- SLA reporting per ILL customer

- Production hardening: HA gateway, DB replication, runbooks

# 11. Optional Extensions (Future)

- Per-customer ILL policy profiles (strict vs permissive)

- DNS sinkholing for malicious domains

- BGP FlowSpec or RTBH for large-scale malicious IP blocking

- Customer-facing portal showing blocked threat stats per circuit

# 12. Open Items for Stakeholder Confirmation

- Inspection method — inline DPI vs mirrored traffic vs DNS-only

- Fail-open vs fail-closed default for enterprise ILL SLAs

- Threat feed sources — commercial only, open source, or NSP-internal SOC feeds

- Gateway product — Kong, Apigee, WSO2, or cloud-managed (AWS API Gateway)

Document generated for NSP ILL threat detection — independent of ComplAI GRC platform.